# 4-Week Project Plan

## Department Engagement & Career Platform (DECP)

## 1. Overview

This project plan outlines the development of the Department Engagement & Career Platform (DECP) over a period of four weeks. The plan follows an iterative and incremental approach, focusing on delivering a scalable, production-ready microservices-based system with cloud deployment.

## 2. Team Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Enterprise Architect | Defines overall system architecture and integration strategy |
| Solution Architect | Designs service interactions, APIs, and communication patterns |
| Application Architect | Implements frontend and backend services |
| Security Architect | Handles authentication, authorization, and data security |
| DevOps Architect | Manages Docker, Kubernetes, CI/CD, and deployment |

## 3. Development Strategy

- Agile-inspired weekly iterations

- Microservices developed independently and integrated progressively

- Continuous testing and deployment

- Early focus on core services (MVP)

- Incremental addition of advanced features

## 4. Week-by-Week Plan

### Week 1: Planning, Design, and Environment Setup

#### Objectives

- Finalize requirements and architecture

- Set up development environment

- Establish project structure

#### Tasks

1. Requirements Finalization

- Complete Software Requirements Specification (SRS)

- Identify core and optional features

2. Architecture Design

- Create architecture diagrams:

  - SOA diagram

  - Microservices interaction diagram

  - Deployment diagram

- Define service boundaries

3. Technology Setup

- Initialize Git repository

- Set up project structure for microservices

- Configure Spring Boot base projects

4. DevOps Setup

- Install and configure Docker

- Create initial Dockerfiles

- Set up Kubernetes (Minikube or cloud cluster)

5. Database Design

- Define schemas for each service

- Set up PostgreSQL instances

#### Deliverables

- Final SRS document

- Architecture diagrams

- Initialized repositories

- Basic service templates

### Week 2: Core Services Development (MVP Phase 1)

#### Objectives

- Implement core backend services

- Establish basic communication between services

#### Tasks

1. API Gateway & Authentication

- Implement API Gateway (Spring Cloud Gateway)

- Develop Auth Service (JWT-based authentication)

2. User Service

- User registration and profile management

- Role-based access control

3. Feed Service

- Create and retrieve posts

- Basic like functionality

4. Communication Setup

- Implement REST APIs for external communication

- Set up gRPC for internal service calls

5. Kafka Integration (Basic)

- Configure Kafka broker

- Publish basic events (e.g., user registered, post created)

#### Deliverables

- Working Auth, User, and Feed services

- API Gateway routing

- Basic inter-service communication

- Initial Kafka integration

### Week 3: Feature Expansion (MVP Phase 2)

#### Objectives

- Extend system with additional services

- Introduce event-driven architecture

#### Tasks

1. Job Service

- Job posting and application functionality

2. Event Service

- Create and manage events

- RSVP system

3. Notification Service

- Consume Kafka events

- Generate user notifications

4. Messaging Service (Basic)

- Implement simple direct messaging

5. Kafka Enhancement

- Add multiple event producers and consumers

- Ensure asynchronous communication

6. Frontend Development (React)

- Build UI for:

  - Authentication

  - Feed

  - Jobs

  - Events

#### Deliverables

- Functional Job, Event, and Notification services

- Event-driven workflows using Kafka

- Initial React frontend

### Week 4: Integration, Deployment, and Finalization

#### Objectives

- Complete system integration

- Deploy to cloud environment

- Prepare documentation and demo

#### Tasks

1. System Integration

- Integrate all services via API Gateway

- End-to-end testing

2. Containerization

- Finalize Docker images for all services

- Use Docker Compose for local orchestration

3. Kubernetes Deployment

- Deploy services to Kubernetes cluster

- Configure:

  - Load balancing

  - Service discovery

  - Scaling

4. Analytics Service (Basic)

- Implement simple metrics (users, posts, jobs)

5. Testing & Optimization

- Functional testing

- Performance testing

- Bug fixing

6. Documentation & Presentation

- Finalize architecture diagrams

- Prepare report and slides

- Record demo or prepare live demo

#### Deliverables

- Fully integrated system

- Cloud deployment (live backend + database)

- Final documentation

- Working demo

## 5. Risk Management

| Risk | Mitigation |
| --- | --- |
| Over-complex architecture | Focus on MVP first |
| Time constraints | Prioritize core services |
| Integration issues | Early testing and incremental integration |
| Deployment failures | Test locally before cloud deployment |

## 6. Milestones

| Week | Milestone |
| --- | --- |
| Week 1 | Architecture and setup complete |
| Week 2 | Core services functional |
| Week 3 | Extended features integrated |
| Week 4 | Deployment and final demo ready |

## 7. Conclusion

This 4-week plan ensures structured development of a scalable, production-ready system while balancing complexity and time constraints. By focusing on modularity, event-driven architecture, and cloud deployment, the project aligns with modern software engineering practices and academic requirements.